MULTI-GATEWAY PAYMENT SAAS Implementation Master Plan Built on: vercel/nextjs-subscription-payments • Next.js + Supabase + Multi-Gateway + Military-Grade Security

# 1. Executive Overview

This plan transforms the archived Vercel nextjs-subscription-payments starter (Stripe-only) into a production-grade, multi-gateway payment SaaS platform. The two core mandates are:

- Support 5–10 major payment gateways via a unified abstraction layer

- Store all PII (names, addresses, card vault tokens) in Supabase at military-grade security standards

| Mandate | Approach |
| --- | --- |
| Multi-Gateway | Abstract provider interface — swap gateways without touching business logic |
| PII Storage | Supabase with RLS, column-level encryption (pgcrypto), vault tokens only — zero raw card storage |
| Compliance | PCI DSS Level 1, GDPR, SOC 2 Type II alignment |
| Stack | Next.js 14 (App Router), Supabase, TypeScript, Vercel Edge Functions |
| Timeline | ~14 weeks across 5 phases |

# 2. Target Architecture

## 2.1 Payment Gateway Abstraction Layer

Every gateway implements a single TypeScript interface. Business logic never calls a gateway SDK directly — it calls the abstraction. This makes adding or swapping gateways a matter of writing one adapter file.

Core Interface: processPayment(payload) ¦ createSubscription(payload) ¦ cancelSubscription(id) ¦ refund(id, amount) ¦ getStatus(id) ¦ createCustomer(data) ¦ attachPaymentMethod(customerId, methodData)

## 2.2 Supported Gateways (5–10)

| Gateway | Use Case | Integration Method |
| --- | --- | --- |
| Stripe | Primary — subscriptions, cards, wallets | Official SDK + Webhooks |
| PayPal / Braintree | Consumer trust, PayPal balance | Braintree SDK + IPN |
| Square | Retail + in-person hybrid | Square Web Payments SDK |
| Adyen | Enterprise, multi-currency, APAC/EU | REST API + Webhooks |
| Razorpay | India & South Asia market | REST API + Webhooks |
| Mollie | EU/Netherlands, iDEAL, SEPA | Mollie Node SDK |
| Authorize.Net | US legacy enterprise customers | Accept.js + REST |
| 2Checkout (Verifone) | Global digital goods | REST + JS inline |
| Klarna | BNPL (Buy Now Pay Later) | Klarna Payments API |
| Coinbase Commerce | Crypto payments (optional) | Webhook-based |

## 2.3 Data Flow Architecture

Frontend (Next.js) → Gateway SDK (client-side tokenization) → API Route (server-side, never touches raw card data) → Gateway Adapter → Supabase (vault token + metadata only)

Critical Rule: Raw card numbers, CVVs, and full PANs never touch your server or database. Only vault tokens (e.g. Stripe's pm_xxx, Braintree's nonce) are stored. This keeps you out of PCI DSS scope for card storage.

# 3. Military-Grade Security Architecture

Security is not a layer added at the end — it is the foundation every other feature is built on. The following stack achieves defense-in-depth at every tier.

## 3.1 Supabase Database Security

### Row-Level Security (RLS)

Every single table has RLS enabled with explicit USING policies. No user can ever read another user's data. Service role access is restricted to server-only API routes — never exposed to the client.

- customers: Users can only SELECT/UPDATE their own row

- payment_methods: Scoped to auth.uid() — gateway tokens only, no raw card data

- subscriptions: Scoped to user — status, gateway name, subscription ID

- transactions: Immutable audit log — INSERT only via service role, no UPDATE/DELETE

- addresses: Encrypted at column level, scoped to user

### Column-Level Encryption (pgcrypto)

Sensitive PII columns use pgp_sym_encrypt / pgp_sym_decrypt via Supabase's pgsodium extension. The encryption key is stored in Supabase Vault (separate from the database), not hardcoded.

Encrypted Columns: full_name, address_line1, address_line2, city, postal_code, phone_number. Non-encrypted (indexed for queries): country_code, user_id, created_at, subscription_status

### Supabase Vault for Key Management

- Encryption keys stored in Supabase Vault (backed by AWS KMS / HashiCorp Vault)

- Key rotation policy: 90-day rotation for data encryption keys

- Master key never leaves the KMS — only derived keys are used

- All key access is logged with timestamps and accessor identity

## 3.2 Network & Transport Security

| Control | Implementation | Standard |
| --- | --- | --- |
| TLS | TLS 1.3 minimum, TLS 1.2 as fallback — enforced at Vercel edge | NIST SP 800-52 |
| HSTS | Strict-Transport-Security: max-age=31536000; includeSubDomains; preload | OWASP |
| CSP | Content-Security-Policy header — blocks XSS, inline scripts, unauthorized origins | OWASP |
| CORS | Restricted to your domain only — no wildcard origins on payment endpoints | OWASP |
| API Rate Limiting | Per-IP and per-user rate limits on all payment API routes via Upstash Redis | Custom |
| DDoS Protection | Vercel Edge + Cloudflare (recommended) upstream | Infrastructure |

## 3.3 Authentication & Authorization

- Supabase Auth for user identity (JWT-based, configurable expiry)

- JWT validation on every server-side API route — no unauthenticated payment actions

- Role-based access: customer | admin | billing_admin — stored in user_roles table with RLS

- MFA enforcement for admin roles (TOTP via Supabase Auth)

- Session invalidation on password change, suspicious activity

- Webhook endpoints validated with gateway-specific HMAC signatures (Stripe: stripe-signature, PayPal: HMAC-SHA256, etc.)

## 3.4 PCI DSS Compliance

Because raw card data never hits your server (client-side tokenization only), you operate in SAQ A or SAQ A-EP scope — the lowest PCI burden. Key requirements:

| PCI DSS Requirement | Implementation | Scope |
| --- | --- | --- |
| Req 1-2: Network controls | Vercel edge + Supabase network rules + VPC peering | SAQ A-EP |
| Req 3: Protect stored data | Vault tokens only — no PAN storage. pgcrypto for PII | SAQ A |
| Req 4: Encrypt transmission | TLS 1.3 enforced end-to-end | SAQ A |
| Req 6: Secure systems | Dependency scanning (Snyk/Dependabot), SAST in CI/CD | SAQ A-EP |
| Req 7-8: Access control | RLS + RBAC + MFA for privileged access | SAQ A-EP |
| Req 10: Audit logging | Immutable transactions table + Supabase audit logs + Sentry | SAQ A-EP |
| Req 11: Security testing | Penetration test before go-live, quarterly scans | SAQ A-EP |

## 3.5 Additional Security Controls

- Input validation & sanitization on all form fields (zod schemas, server-side)

- SQL injection prevention: Supabase JS SDK uses parameterized queries exclusively

- CSRF protection: SameSite=Strict cookies + CSRF tokens on state-changing routes

- Secrets management: All API keys in Vercel Environment Variables (encrypted at rest) — zero secrets in codebase

- Dependency auditing: npm audit + Snyk in CI pipeline, block deploys on critical CVEs

- Error handling: Never expose internal errors to client — generic messages only, full errors logged server-side

- Brute force protection: Account lockout after 5 failed payment attempts, exponential backoff

# 4. Supabase Database Schema

The schema is designed for multi-gateway from day one. Every record tracks which gateway processed it, enabling gateway-agnostic reporting and cross-gateway subscription management.

| Table | Purpose & Key Columns |
| --- | --- |
| customers | user_id (FK auth.users), full_name* (encrypted), email, created_at — one row per user |
| customer_addresses | user_id, address_line1* (enc), address_line2* (enc), city* (enc), state, country_code, postal_code* (enc), is_billing, is_shipping |
| gateway_customers | user_id, gateway_name (stripe¦paypal¦adyen...), gateway_customer_id — maps internal users to gateway customer objects |
| payment_methods | user_id, gateway_name, gateway_method_id (vault token), type (card¦bank¦wallet), last4, brand, exp_month, exp_year, is_default |
| products | id, name, description, active — gateway-agnostic product catalog |
| prices | id, product_id, gateway_name, gateway_price_id, amount, currency, interval (month¦year¦one_time), active |
| subscriptions | id, user_id, gateway_name, gateway_subscription_id, price_id, status, current_period_start, current_period_end, cancel_at_period_end |
| transactions | id, user_id, gateway_name, gateway_payment_id, amount, currency, status, type (charge¦refund¦dispute), metadata — immutable audit log |
| webhook_events | id, gateway_name, event_id, event_type, payload (encrypted), processed_at, idempotency_key — prevents duplicate processing |

Note: Columns marked with * are encrypted using pgcrypto at the application layer before INSERT and decrypted on SELECT via Postgres functions. last4 and card brand are non-sensitive and stored in plaintext for display purposes only.

# 5. Implementation Phases

| PHASE 1 Foundation & Security Hardening | ⏱ Weeks 1–2 |
| --- | --- |

### 1.1 Fork & Update the Starter

- Fork vercel/nextjs-subscription-payments (note: archived, use nextjs/saas-starter as reference for App Router patterns)

- Upgrade to Next.js 14+ (App Router), latest Supabase JS v2, TypeScript strict mode

- Remove all Stripe-specific coupling from shared utilities

### 1.2 Supabase Security Setup

- Enable RLS on ALL tables — default DENY, explicit ALLOW policies only

- Enable pgsodium extension for column-level encryption

- Configure Supabase Vault — store master encryption key

- Set up database roles: authenticated, service_role, anon (minimum permissions each)

- Configure Supabase Auth: email+password, OAuth (Google/GitHub), MFA for admin

### 1.3 Run New Database Migrations

- Create all 9 tables from Section 4 with full RLS policies

- Add pgcrypto encrypt/decrypt helper functions as Postgres functions

- Seed gateway list and test product data

| PHASE 2 Payment Gateway Abstraction Layer | ⏱ Weeks 3–5 |
| --- | --- |

### 2.1 Define the Gateway Interface

File: lib/gateways/types.ts — defines PaymentGateway interface with all required methods. This is the contract every adapter must fulfill.

### 2.2 Build Gateway Adapters

- lib/gateways/stripe.ts — migrate existing Stripe logic into adapter

- lib/gateways/paypal.ts — Braintree SDK integration

- lib/gateways/square.ts — Square Web Payments SDK

- lib/gateways/adyen.ts — Adyen REST API adapter

- lib/gateways/razorpay.ts — Razorpay API adapter

- lib/gateways/mollie.ts, authorize-net.ts, twocheckout.ts, klarna.ts (as needed)

### 2.3 Gateway Registry & Factory

lib/gateways/registry.ts — maps gateway name strings to adapter instances. API routes call getGateway('stripe') or getGateway('paypal') — never import adapters directly in business logic.

### 2.4 Webhook Handler Unification

- app/api/webhooks/[gateway]/route.ts — dynamic route handles all gateways

- Each gateway's HMAC/signature verified before processing

- Events normalized to internal format and written to webhook_events table with idempotency check

- Subscription/transaction status updates applied via service role

| PHASE 3 PII Collection UI & Secure Storage | ⏱ Weeks 6–8 |
| --- | --- |

### 3.1 Checkout & Profile Forms

- Billing address form: full_name, address_line1/2, city, state, country, postal_code, phone

- Client-side: React Hook Form + Zod validation — no submission until all fields valid

- Server-side: API route re-validates all fields, sanitizes, then encrypts before Supabase INSERT

- Card input: ALWAYS rendered via gateway-hosted iframe (Stripe Elements, Braintree Hosted Fields, etc.) — raw card data never reaches your JavaScript

### 3.2 Encryption Middleware

lib/encryption.ts — thin wrapper around Supabase pgcrypto functions. encryptField(value) and decryptField(ciphertext) called in API routes, never in client components.

### 3.3 Payment Method Management

- Save payment method: tokenize client-side → send gateway token to server → store in payment_methods

- List/delete saved methods: RLS enforces ownership

- Default method selection: is_default flag with trigger ensuring only one default per user

| PHASE 4 Subscriptions, Billing Logic & Admin | ⏱ Weeks 9–11 |
| --- | --- |

### 4.1 Subscription Engine

- Create, upgrade, downgrade, cancel subscriptions via gateway abstraction

- Proration handling per-gateway (Stripe prorates automatically; others need custom logic)

- Subscription status sync: webhook events → subscriptions table → UI state

- Dunning management: retry failed payments, notify user, grace period, then cancel

### 4.2 Customer Portal

- View/update billing address — decrypts on server, renders masked in UI

- View saved payment methods (last4 + brand only — never full number)

- Switch active gateway (user can choose to pay via PayPal vs Stripe etc.)

- Download invoices / transaction history

- Cancel subscription self-service

### 4.3 Admin Dashboard

- Protected by admin role + MFA requirement

- View all subscriptions, transactions, gateway health status

- Manually trigger refunds via abstraction layer

- Audit log viewer (webhook_events + transactions table)

- Gateway enable/disable toggle (feature flag per gateway)

| PHASE 5 Hardening, Testing & Go-Live | ⏱ Weeks 12–14 |
| --- | --- |

### 5.1 Security Audit

- Run OWASP ZAP scan against staging environment

- Manual penetration test on payment flows and authentication

- Review all RLS policies — attempt cross-user data access, confirm blocked

- Confirm no secrets in Git history (git-secrets scan)

- Review CSP, CORS, HSTS headers with SecurityHeaders.com

### 5.2 Test Suite

- Unit tests: each gateway adapter with mocked SDKs (Jest)

- Integration tests: full checkout flow per gateway in test/sandbox mode

- Webhook replay tests: simulate each event type, verify DB state

- Security tests: attempt SQL injection, CSRF, unauthorized RLS bypass

- Load test: 500 concurrent payment requests, verify rate limiting kicks in

### 5.3 Compliance Checklist Before Launch

- Privacy Policy updated to reflect PII collection and encryption

- Terms of Service reference payment gateway partners

- GDPR: right-to-erasure flow implemented (delete + anonymize PII on request)

- Cookie consent implemented if using any analytics

- PCI SAQ A-EP self-assessment questionnaire completed

- Supabase database backups enabled (daily, 30-day retention, encrypted)

- Incident response plan documented (who to contact if breach detected)

# 6. Environment Variables Structure

All secrets live in Vercel Environment Variables. Never hardcode. Use different values for development, preview, and production environments.

| Variable | Purpose |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL (public) |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase anon key (public, RLS enforces security) |
| SUPABASE_SERVICE_ROLE_KEY | Server-only: bypasses RLS for admin operations |
| ENCRYPTION_KEY_ID | Supabase Vault key ID for pgcrypto operations |
| STRIPE_SECRET_KEY / STRIPE_WEBHOOK_SECRET | Stripe server credentials |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe client tokenization key |
| PAYPAL_CLIENT_ID / PAYPAL_SECRET | Braintree/PayPal server credentials |
| SQUARE_ACCESS_TOKEN / SQUARE_LOCATION_ID | Square server credentials |
| ADYEN_API_KEY / ADYEN_MERCHANT_ACCOUNT | Adyen server credentials |
| RAZORPAY_KEY_ID / RAZORPAY_KEY_SECRET | Razorpay server credentials |
| UPSTASH_REDIS_URL / UPSTASH_REDIS_TOKEN | Rate limiting via Upstash Redis |
| NEXT_PUBLIC_SITE_URL | Production domain for auth redirects |

# 7. Project Timeline Summary

| Phase | Focus | Duration |
| --- | --- | --- |
| Phase 1 | Foundation: fork, upgrade stack, Supabase security, schema migrations | Weeks 1–2 |
| Phase 2 | Gateway abstraction: interface, 5–10 adapters, unified webhook handler | Weeks 3–5 |
| Phase 3 | PII UI forms, server-side encryption, payment method vault | Weeks 6–8 |
| Phase 4 | Subscription engine, customer portal, admin dashboard | Weeks 9–11 |
| Phase 5 | Security audit, full test suite, compliance checklist, go-live | Weeks 12–14 |

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Gateway API inconsistencies break abstraction | Comprehensive adapter tests; versioned interface; fallback to Stripe if other gateway fails |
| Encryption key loss = data unrecoverable | Supabase Vault backed by AWS KMS; key escrow; test key rotation quarterly |
| Webhook replay attacks | Idempotency keys in webhook_events table; timestamp validation (reject events > 5 min old) |
| PCI scope creep from improper card handling | Strict code review checklist; automated scan for card regex patterns in codebase |
| GDPR erasure breaking referential integrity | Anonymize rather than delete: replace PII with hashed placeholder, retain transaction IDs |
| Rate limit bypass via distributed attack | Cloudflare in front of Vercel; per-IP + per-account limits at both edge and application layer |

# 9. Immediate Next Steps

- Fork the repo and upgrade to Next.js 14 App Router + Supabase JS v2

- Run new Supabase migrations (all 9 tables with RLS) in local Docker environment

- Enable pgsodium, create Vault key, write and test encrypt/decrypt Postgres functions

- Build the PaymentGateway TypeScript interface and Stripe adapter first (existing logic)

- Add Braintree/PayPal as the second adapter to prove the abstraction works

- Build PII form + encryption middleware, test cross-user RLS isolation

- Proceed gateway-by-gateway through the remaining adapters

Recommendation: Start with Stripe + PayPal (covers ~70% of global users). Add Adyen for enterprise/international and Razorpay for South Asia. The remaining gateways can be added incrementally without any changes to business logic.

Confidential Implementation Plan  •  Prepared April 2026  •  For Internal Use Only